MOTORQ HACKATHON

# Fleet Intelligence Project Blueprint

A beginner-friendly plan to build the core system first, then add intelligence

Version 1.0  |  Prepared 30 September 2026  |  Primary coding agent: Codex

Use this document as the single build plan for the connected-vehicle fleet intelligence hackathon. It defines a recommended stack, a first milestone, the system design, acceptance checks, and copy-ready Codex prompts.

Start here Do not ask an AI agent to build the whole platform in one prompt. Begin with Milestone 0, then complete one end-to-end vehicle event flow before expanding the system.

## The project in one sentence

Build a fleet intelligence platform that turns connected-vehicle events into trustworthy, explainable actions: Sense → Trust → Understand → Decide → Act → Measure → Learn.

| First | Then | After the core is stable |
| --- | --- | --- |
| Working vertical slice, simulator, event ingestion, database, alert API, simple dashboard | Scale, historical analytics, authentication, security, observability, performance evidence | SignalSentry, Decision Engine, FleetContinuity, consent controls, outcome ledger, optional AI assistant |

# 1. Decisions to keep the project simple

| Decision | Recommendation | Reason |
| --- | --- | --- |
| AI workflow | Codex as the one implementation agent | It can inspect this workspace, edit code, run commands, and report changes. Project files preserve context when a chat ends. |
| Project shape | Modular monolith first; separate workers when needed | Clear boundaries without creating many services before the first flow works. |
| Backend | Java 21 LTS with Spring Boot 3.5.16 | Matches the supplied project plan and uses a stable Java stack. |
| Frontend | React 19.3, TypeScript 7.0, Vite 8.3 | Current documented releases with a straightforward dashboard toolchain. |
| Data | PostgreSQL for business records; Cassandra for telemetry; Kafka for replay | Each store has one job. Add them in milestones, not all at once. |
| Simulator | Python 3.13 virtual environment | Quick deterministic synthetic data generation, separate from the Java API. |
| Local run | Docker Compose; GitHub Actions for CI | One-command local startup and repeatable checks. |

Scope rule Build the minimum end-to-end path first. AI recommendations, vector search, multi-cloud deployment, and extra databases wait until a measured need exists.

# 2. What the first release must do

A fleet operator can load a synthetic fleet, see vehicles and recent events, receive a useful operational alert, inspect why it fired, and view the event history that supports it.

## Core user journey

1.  The simulator creates a tenant, vehicles, and telemetry with stable IDs, timestamps, and a schema version.

2.  The ingestion API authenticates the source, validates the event, rejects malformed data, and records an idempotency key.

3.  The API publishes a valid event to Kafka. A consumer processes events at least once and safely handles retries.

4.  The first rule detects a concrete condition such as a vehicle that stops reporting or remains idle unusually long.

5.  The service stores business records in PostgreSQL and hot telemetry in Cassandra. Each alert records its rule version and evidence.

6.  The dashboard shows fleet status, alert severity, time, vehicle, reason, and next action. An operator can acknowledge an alert.

## Core release boundaries

Use only synthetic or public data. Never include real driver identities or precise home/work routes.

Secure APIs, tenant isolation, schema validation, audit logging, and automated tests belong in the core.

Do not claim 100,000 events/second until a reproducible load test reaches that rate and records results.

Run the first demo locally in containers. Cloud deployment follows after the local system is repeatable.

# 3. Technology versions to use

Recommendations checked against official project release/support pages on 30 September 2026. Pin exact dependency versions in Maven and the JavaScript lockfile; use container image tags instead of `latest`. Apply security patches within the selected major line and record changes.

| Area | Use | Pinning rule |
| --- | --- | --- |
| Java runtime | Eclipse Temurin JDK 21.0.12.1+1 LTS | Compile for Java 21. Recheck Temurin's latest 21.0.x patch before setup; do not assume Oracle-specific licensing terms. |
| Backend framework | Spring Boot 3.5.16 | Use its dependency BOM; do not override Spring library versions without a reason. |
| Build | Maven Wrapper 3.9.16 | Commit wrapper files so every developer uses the same Maven version. |
| Frontend runtime | Node.js 24.21.0 LTS with npm | `.nvmrc` set to 24; commit `package-lock.json`; install with `npm ci`. |
| UI | React 19.3.0, TypeScript 7.0, Vite 8.3 | Exact versions in `package.json` and lockfile; run build and typecheck in CI. |
| Simulator | Python 3.13.15 | Use `.venv` and exact package versions in `requirements.txt`; never install project packages globally. |
| Relational DB | PostgreSQL 18.6 | Pin `postgres:18.6`; use named volume and Flyway migrations. |
| Event broker | Apache Kafka 4.2.0 in KRaft mode | Pin broker image. Start with one local broker; production needs a multi-node topology. |
| Telemetry DB | Apache Cassandra 5.0.9 | Pin the exact image tag; single-node local instance is for development only. |
| Containers | Docker Desktop stable with Compose v2 | Record Docker/Compose versions; use Compose Specification, not legacy version fields. |
| CI | GitHub Actions, pinned action versions | Least privilege, reviewed action versions, dependency and image scans. |

Version maintenance Patch releases change. Before kickoff, recheck official release pages and update this table and lockfiles. Do not upgrade a major version mid-milestone.

The current workspace contains a FastAPI API starter and Python simulator. This blueprint chooses Java/Spring Boot for the backend, as specified in the supplied project plan. Keep Python for the simulator; migrate the temporary FastAPI backend deliberately during M1. Do not maintain two competing APIs.

## Where virtual environments apply

| Part | Isolation | Commands / files |
| --- | --- | --- |
| Python simulator | Virtual environment | `.venv/`; `python -m venv .venv`; `pip install -r requirements.txt` |
| Java backend | Maven Wrapper | `./mvnw clean verify` or `mvnw.cmd clean verify` |
| React frontend | Project-local npm | `npm ci`; lockfile pins exact dependencies |
| Postgres, Kafka, Cassandra | Docker containers | `docker compose up -d` |

# 4. Create and run the environment

## Install once

Git, a code editor, Codex connected to this project workspace.

Eclipse Temurin JDK 21, Node.js 24 LTS, Python 3.13, Docker Desktop with Compose.

16 GB RAM is recommended to run the app, broker, databases, and frontend together. Use smaller simulator batches on lower-memory machines.

Use containers for Postgres, Cassandra, and Kafka; do not install them directly for the standard workflow.

## First setup commands

Run from the repository root. Python virtual environment is only for the simulator.

git status --short

python3.13 -m venv .venv

# macOS / Linux

source .venv/bin/activate

# Windows PowerShell instead

.venv\Scripts\Activate.ps1

python -m pip install --upgrade pip

python -m pip install -r simulator/requirements.txt

cp .env.example .env  # Windows: copy .env.example .env

docker compose up -d postgres kafka cassandra

./mvnw spring-boot:run  # Windows: mvnw.cmd spring-boot:run

cd frontend && npm ci && npm run dev

Activation reminder Activate `.venv` again in each new terminal before running simulator commands. If installation fails, check that `(.venv)` appears in the prompt and `python --version` is 3.13.x.

## Normal daily startup

1.  Open the project folder in Codex and read `PROJECT_STATUS.md`.

2.  Start services: `docker compose up -d`.

3.  Run backend: `./mvnw spring-boot:run`.

4.  In another terminal: `cd frontend && npm run dev`.

5.  Activate `.venv` in a third terminal and run the simulator if needed.

6.  Open the dashboard URL printed by Vite and API docs at `/swagger-ui/index.html`.

# 5. Repository layout

Start with this structure and add folders only when a real module needs them.

fleet-intelligence/

├── AGENTS.md

├── README.md

├── PROJECT_STATUS.md

├── DECISIONS.md

├── .env.example

├── compose.yaml

├── backend/  # Spring Boot modular monolith: identity, fleet, ingestion, telemetry, alerts

│   ├── mvnw, pom.xml

│   └── src/main/java/...

├── frontend/  # React + TypeScript dashboard

│   ├── package.json, package-lock.json

│   └── src/{app,features,components,api,types}

├── simulator/  # Python generator

│   ├── .venv/  # ignored by Git

│   ├── requirements.txt

│   └── src/

├── infra/  # Compose now; later Helm and Terraform

├── docs/  # architecture, schema, milestones, threat model

└── tests/  # load scenarios and end-to-end fixtures

Ignore `.venv/`, `.env`, build output, `node_modules`, generated bulk data, and secrets. Commit simulator seed/configuration so datasets can be recreated.

# 6. System design

## Main components

| Component | Responsibility | First implementation |
| --- | --- | --- |
| Python simulator | Create synthetic tenants, vehicles, faults, duplicates, and late/out-of-order messages. | CLI writes JSONL and later publishes to Kafka. |
| Ingestion API | Authenticate source, validate event, limit size/rate, attach trace ID, publish. | Spring Boot endpoint; return 202 after broker acknowledgement. |
| Kafka | Durable partitioned stream, replay, buffering during slowdown. | Topics for raw, validated, dead-letter, and alert events. |
| Stream processor | Deduplicate, handle event-time windows, evaluate rules. | Spring Kafka consumer first; consider Flink only if measured needs justify it. |
| PostgreSQL | Tenant, fleet, vehicle, users, rule config, alert lifecycle, audit. | 3NF, Flyway migrations, transactional changes. |
| Cassandra | High-volume append-oriented telemetry queries by vehicle/time. | Time-bucketed partition keys, bounded partition size, no ad hoc joins. |
| Object storage | Cold history and batch datasets in Parquet. | MinIO locally; cloud S3-compatible storage later. |
| React dashboard | Fleet overview, vehicle details, alert queue, acknowledge flow. | Accessible responsive UI against versioned API. |
| Observability | Metrics, logs, traces, broker lag, health. | OpenTelemetry; Prometheus and Grafana locally. |

## Event path

Simulator → authenticated HTTPS ingestion → schema validation → Kafka raw topic → normalized event → stream rules → PostgreSQL alert and Cassandra telemetry → API → dashboard. Invalid events go to a dead-letter topic with a reason code. Transient errors retry with backoff; exhausted retries preserve data for replay instead of dropping it.

## Service boundaries

Begin as a modular monolith with packages for identity, fleet, ingestion, telemetry, alerts, and analytics. Wrap Kafka, PostgreSQL, and Cassandra behind interfaces. Split a worker into a separate deployable only when throughput, failure isolation, or ownership makes that useful.

# 7. Data model and storage

## Relational core

| Entity | Key fields | Purpose |
| --- | --- | --- |
| Tenant | tenant_id, name, status | Top-level isolation boundary. |
| Fleet | fleet_id, tenant_id, name, timezone | One tenant may have many fleets. |
| Vehicle | vehicle_id, fleet_id, external_ref, make/model/year/status | Vehicle identity and assignment; do not expose VIN as public ID. |
| DeviceConnection | connection_id, vehicle_id, source_type, credential_ref | OEM/simulator connection metadata; secrets stay in secret manager. |
| Alert | alert_id, tenant_id, vehicle_id, rule_id, severity, status, first/last_seen | Alert lifecycle and acknowledgement. |
| AlertEvidence | evidence_id, alert_id, event_ids, rule_version | Auditable facts supporting an alert. |
| User and RoleBinding | user_id, tenant_id, role | Tenant-scoped authorization. |
| AuditEvent | audit_id, actor_id, tenant_id, action, resource, occurred_at | Append-only security/data access trail. |

Keep relational tables in third normal form. Denormalize only for a measured query need and document it. Every tenant-owned row carries tenant identity, checked in authorization and query paths.

## Storage roles and consistency

| Store | Data | Trade-off |
| --- | --- | --- |
| Kafka | Events awaiting processing/replay | Durable replicated log; make producer ack and consumer offset behavior explicit. |
| Cassandra | Telemetry by tenant, vehicle, time bucket | Available writes/eventual reads are acceptable for many dashboards; not the authority for ownership or acknowledgement. |
| PostgreSQL | Tenant, fleet, users, alert state, audit | Prefer consistency for authorization, ownership, and alert acknowledgement. |
| Object storage | Cold Parquet history | Batch visibility can be eventual; apply retention and deletion policy. |
| Redis later | Short-lived cache/rate-limit state | Disposable only; PostgreSQL/Kafka remain authoritative. |

Use a Kafka key based on vehicle identity to preserve per-vehicle ordering without partitioning only by tenant, which can create a hot partition. Cassandra partition key: `(tenant_id, vehicle_id, day_bucket)`; clustering by event time and ID. Keep partitions bounded.

## Capacity estimate

The brief's illustrative baseline is 100,000 vehicles × 1 event/second × 1 KB = about 100,000 events/second, 8.6 TB/day, or roughly 3 PB/year before compression/down-sampling. These are planning estimates, not FleetPulse measurements. Track payload size, compression, replication, retention, and measured storage growth.

# 8. Event and API contracts

| Event field | Type | Rule |
| --- | --- | --- |
| event_id | UUID | Stable idempotency key; retries reuse it. |
| schema_version | string | For example 1.0; incompatible changes get a new version/topic. |
| tenant_id, vehicle_id | UUID/string | Required; ownership checked before reads/writes. |
| source_id | string | Registered OEM/partner/simulator source. |
| observed_at, received_at | UTC timestamps | Keep event time separate from arrival time. |
| sequence | integer | Optional; detects source gaps and replay. |
| event_type | enum/string | POSITION, ENGINE_STATUS, DIAGNOSTIC, HARSH_BRAKE. |
| payload | typed object | Validate fields; quarantine unknown OEM payloads. |
| trace_id | string | Correlates ingestion, processing, alert, API logs. |

## Starter API surface

| Route | Use | Behavior |
| --- | --- | --- |
| POST /api/v1/telemetry | Submit event or bounded batch | 202 after broker ack; 400/422 invalid; 401/403 identity; 429 rate limited. |
| GET /api/v1/fleets | List authorized fleets | Tenant-scoped, cursor pagination. |
| GET /api/v1/vehicles | List/filter vehicles | Allowlisted sort fields, cursor pagination. |
| GET /api/v1/vehicles/{id}/telemetry | Read time range | Require from/to; cap range and page size. |
| GET /api/v1/alerts | Search alert queue | Filter status/severity/fleet; cursor pagination. |
| POST /api/v1/alerts/{id}/acknowledgement | Record operator action | Idempotent; audit actor and timestamp. |
| GET /actuator/health | Container health | Separate liveness and readiness. |

Publish OpenAPI from the backend and generate/check frontend types against it. Errors use `code`, `message`, `traceId`, and field errors. Never expose stack traces or raw database errors.

## Algorithms and data structures

| Problem | Method | Cost and reason |
| --- | --- | --- |
| Reject duplicate delivery | Unique `(tenant_id, event_id)` constraint plus an idempotency result | Expected O(1) lookup with an indexed key; the database constraint is authoritative across retries and service replicas. |
| Validate / normalize event | Schema validation and adapter per OEM source | O(b) time in payload bytes b; keeps one canonical internal event without coupling downstream rules to OEM formats. |
| Detect stale or missing signals | Per-vehicle event-time window with bounded lateness and last-seen state | O(1) amortized update per event; memory bounded by active vehicles × configured window state. Late events outside the window are flagged, not silently reordered. |
| Segment trips (later) | State machine over ignition, speed, and time-gap signals | O(n) for n events, O(1) active state per vehicle plus bounded late-event buffer; rules remain explainable. |
| Find a continuity route (later) | A* over a road graph with distance/time/capacity costs | O((V+E) log V) with a priority queue in the usual sparse-graph implementation; run only when disruption planning enters scope. |

## SQL optimization evidence

Capture `EXPLAIN (ANALYZE, BUFFERS)` for the slowest alert and vehicle-history queries on a fixed synthetic dataset.

Compare offset pagination with keyset pagination ordered by `(observed_at, event_id)`; cap time ranges and page sizes.

Test composite indexes such as `(tenant_id, status, last_seen DESC, alert_id)` and a partial index for open alerts. Keep indexes only when plans and write cost justify them.

Record before/after latency, row counts, buffers, dataset size, database version, and query. Never enter estimated gains as measured results.

## Architecture decisions to record

| ADR | Decision to document |
| --- | --- |
| ADR 001 | Kafka over a queue-only broker because replay and partitioned per-vehicle ordering support telemetry recovery. |
| ADR 002 | PostgreSQL for transactional fleet/alert data and Cassandra for high-volume time-series reads; define ownership and avoid cross-store transactions. |
| ADR 003 | Strong consistency for tenant/vehicle ownership and alert acknowledgements; eventual visibility for raw telemetry and batch aggregates. |

# 9. Product intelligence after core

| Feature | Purpose and first rule | Evidence required |
| --- | --- | --- |
| SignalSentry | Detect stale timestamps, impossible coordinates/speeds, duplicate IDs, sequence gaps, and schema drift. Add quality flags; retain raw event. | Synthetic fault suite, detection results, quarantine count, recovery. |
| Decision Engine | Rank explainable actions with deterministic rules; cite inputs, rule version, confidence, expected impact. | Baseline comparison and correct/incorrect cases. |
| FleetContinuity | Recommend constrained alternatives during vehicle/route disruption; human approval required. | Replayable scenarios, feasible alternatives, reason and cost/delay. |
| ConsentGraph | Purpose and consent metadata before data sharing. | Denied-access tests, audit, deletion/retention. |
| ImpactLedger | Record recommendation, operator choice, baseline and follow-up outcome. | Method and caveats; do not claim causation from correlation. |
| AI assistant optional | Read-only fleet question answering with tenant-scoped tools and citations. | Evaluation set, prompt injection tests, audit, latency/cost; no autonomous high-impact action. |

AI rule The model is not the source of truth. Data stores and server-side authorization control what it can read and request.

# 10. Milestones and completion checks

The deadline and team size are unknown, so this blueprint does not invent calendar dates. Complete milestones in order, then add dates and owners once those facts are known. If time is short, cut optional features first.

| Milestone | Build | Done when |
| --- | --- | --- |
| M0 Plan | Confirm stack; reconcile temporary FastAPI starter with Java target; create project memory files and Git branch. | First feature and acceptance checks agreed; backend migration recorded. |
| M1 Vertical slice | One synthetic event → Java API → PostgreSQL → React screen. Keep this first path relational and simple. | Clean clone starts; one event appears; invalid/duplicate cases behave as expected; tests pass. |
| M2 Data foundation | Python simulator; canonical schema; Kafka; idempotency; Cassandra; dead-letter and replay. | Seed 100,000 vehicle IDs; duplicates/late/invalid events and broker recovery demonstrated. |
| M3 UI and batch | Fleet, vehicle, alert pages; time-range query; aggregate and Parquet batch job. | Operator can explain alert; batch output reconciles with fixture. |
| M4 Security | OIDC/JWT, RBAC, tenant checks, audit, limits, secret handling, timeouts/retries. | Cross-tenant negative tests pass; secret scan clean; dependency failure recovery shown. |
| M5 SignalSentry | Quality checks and quarantine flags. | Synthetic anomaly suite has reported results; raw input preserved. |
| M6 Decision Engine | Explainable action ranking. | Every recommendation contains reasons, version, evidence, baseline. |
| M7 FleetContinuity | Disruption planner and human approval. | Two scenarios produce feasible explainable alternatives. |
| M8 Extras | ConsentGraph, ImpactLedger, optional AI assistant. | Privacy tests and core regression suite pass. |
| M9 Submission | Clean startup rehearsal, reports, docs, five-minute demo, final tag. | Deliverables open, match tested code, and are ready before code freeze. |

# 11. Testing and performance evidence

| Layer | Cover | Evidence |
| --- | --- | --- |
| Unit | Validation, normalization, event time, idempotency, rules, authorization. | JUnit tests; aim for ≥80% line coverage of core logic. |
| Integration | Spring with Postgres, Cassandra, Kafka via Testcontainers or Compose test profile. | Repeatable CI tests real boundaries and migrations. |
| Contract | OpenAPI and event schema compatibility. | Valid samples pass; incompatible versions fail or quarantine. |
| Acceptance | Event through displayed alert and acknowledgement. | Automated browser/API scenario using synthetic fixture. |
| Load/soak | Nominal rate, 3x five-minute burst, sustained run, lag. | Record hardware, volume, duration, errors, p50/p95/p99, recovery. |
| Security | SAST, dependency/image scans, authorization, secret scan, OWASP. | No unresolved critical/high issue without mitigation and owner. |
| Resilience | Kill consumer/broker or pause DB; restart and replay. | No silent loss; show duplicate safety and recovery time. |

## Targets from the brief

100,000+ events/second sustained; survive 3x burst for five minutes without loss.

Ingest-to-dashboard under 2 seconds; critical alert under 5 seconds.

API p95 under 200 ms and p99 under 500 ms under a documented load.

Demonstrate recovery for availability claims; a local demo alone does not prove 99.9% availability.

Benchmark progressively at 1,000, 10,000, then target events/second. Fix correctness and bottlenecks between runs. A laptop result is not a cloud capacity claim.

# 12. Security and privacy

| Risk | Minimum control |
| --- | --- |
| Cross-tenant exposure | Tenant from verified identity; negative tests for every resource API. |
| Stolen credentials | OIDC/JWT, short-lived tokens, role checks, secret manager, rotation. No secrets in Git/screenshots. |
| Forged/replayed telemetry | Source identity, TLS, event IDs, timestamps, sequence checks, rate limits, idempotency. |
| Malicious payload/schema drift | Size limits, allowlisted schema, dead-letter quarantine, parser limits, dependency updates. |
| Location privacy | Synthetic points; minimize precision, restrict access, log reads, define retention/deletion. |
| Unsafe AI action | Read-only default; server-side tool permissions, evidence citations, audit, human approval. |

Use STRIDE for ingestion and public API. Document threat, likelihood/impact, mitigation, and residual risk. Use TLS in transit and encryption at rest. Production secrets belong in a cloud secret manager. `.env` stays local and is ignored by Git.

# 13. Deployment plan

## Local

Docker Compose starts PostgreSQL, Kafka, Cassandra, and optional monitoring. Run backend/frontend on the host during development if that makes rebuilds faster. Add health checks, named volumes, documented ports, and safe placeholders in `.env.example`.

## Cloud after local success

Choose one provider only after the local demo works. Use Terraform for network, database/broker where budget permits, object storage, registry, and app runtime. Keep the same app containers/config pattern across environments. Describe equivalent services in a second cloud; do not claim no-code portability until rehearsed.

## CI pipeline

1.  On pull request: format/lint, compile, unit tests, frontend typecheck/build, dependency scan.

2.  On merge: integration/contract tests, versioned container build, SBOM, image scan.

3.  For release: deploy to test, run smoke checks, preserve reports, approve demo/production deployment.

# 14. Codex workflow

Use Codex as the primary builder. Do not let Codex and Cursor/Antigravity edit the same checkout at the same time. A second tool can review a diff without writing. You remain responsible for accepting the design and understanding the demo.

## Task cycle

1.  Read `AGENTS.md`, `PROJECT_STATUS.md`, and relevant docs before work.

2.  Give one bounded task, milestone, files/scope, and acceptance checks.

3.  For architectural changes, ask for a short plan before edits.

4.  Review the diff and actual test output yourself.

5.  Update status and decisions with verified facts; commit after checks pass and you understand the change.

## Start prompt

Copy into Codex Read this blueprint and the hackathon problem statement, then inspect the current workspace. Do not code yet. Report (1) existing files and working features, (2) conflicts with this blueprint, especially FastAPI versus Java/Spring Boot, (3) M0/M1 plan, (4) acceptance criteria for the first event flow, and (5) risks or decisions for me. Do not invent test results. Recommend one next action and wait before changing architecture or deleting files.

## Implementation prompt

Copy into Codex Implement only [TASK] in [MILESTONE]. First read AGENTS.md, PROJECT_STATUS.md, and related architecture/schema docs. Preserve unrelated work. Before editing, list expected files and acceptance checks. After editing, run the requested checks, report exact commands and results, summarize the diff and limitations, and update PROJECT_STATUS.md. Do not claim checks passed unless run.

## Review prompt

Copy into Codex Review the current diff for correctness, security, tenant isolation, concurrency, data loss, and missing tests. Do not edit files. Report actionable findings with file/line, severity, impact, and concrete fix. If none, state what you reviewed and review limits.

# 15. Preserve context between Codex sessions

| File | What it records |
| --- | --- |
| AGENTS.md | Project goal, stack, safe coding rules, one milestone per task, truthful test reporting. |
| PROJECT_STATUS.md | Current milestone, verified features, commands/results, issues, next task and acceptance checks. |
| DECISIONS.md | Why choices were made: backend, stores, CAP, and changes from this blueprint. |

Keep `docs/ARCHITECTURE.md`, `docs/DATABASE_SCHEMA.md`, and `docs/MILESTONES.md` aligned with the code. Git history protects code; it does not replace these short notes.

## End-of-session prompt

Copy into Codex Prepare this repository for a fresh session. Inspect actual code, Git status/diff, and test output. Update PROJECT_STATUS.md with verified work, implementation, changed files, commands/results, issues, milestone, and exact next task/acceptance. Update DECISIONS.md for any changed choice. Do not reset, delete, or discard work. Give me a concise handoff summary.

## Resume prompt

Copy into Codex Continue the existing Fleet Intelligence project. First read AGENTS.md, PROJECT_STATUS.md, DECISIONS.md, README.md, this blueprint, and relevant design docs. Inspect actual files and Git status. Treat code and recorded test output as truth. Summarize architecture, verified work, milestone, issues, and next task/acceptance. Do not modify files yet. Ask me to confirm the next task.

## Usage limit versus context limit

A long conversation can be replaced with a fresh one in this project; use the resume prompt and repository notes. An account usage limit may require waiting for reset; a new chat may not restore usage. Do not start parallel editing to bypass the limit.

## Git checkpoint

git status

git diff

git add <reviewed-files>

git commit -m "Complete M1 event vertical slice"

git log --oneline -5

Review status and diff before staging. Avoid destructive reset commands. Add `.gitignore` before generating local data or secrets.

# 16. Five-minute demo and submission

| Time | Show | Proof |
| --- | --- | --- |
| 0:00–0:30 | Fleet manager problem and scale estimate | Identify case-study estimate; do not present it as benchmark. |
| 0:30–1:00 | Product and user | Who needs what decision and why. |
| 1:00–3:00 | Live journey | Generate event, ingest, inspect alert evidence, acknowledge. |
| 3:00–4:15 | Architecture/resilience | Show event path, dashboard metrics, tested failure/replay. |
| 4:15–5:00 | Results and next step | Actual test evidence and one honest limitation. |

## Submission checklist

Completed solution document in the provided submission template; leave source template unchanged.

README with problem, architecture, quick start, env vars, test commands, known issues.

Compose startup and synthetic 100,000-vehicle seed capability.

Architecture/3NF ER diagrams, 3–5 ADRs, STRIDE threat model, API/event schemas.

Unit, integration, acceptance, load, security, recovery evidence with reproducible commands.

Cloud pack for one provider; explain portability to a second.

Five-minute demo video and final tag `v1.0-submission` after code freeze.

Declare licenses and AI tools; confirm data is synthetic/public.

# 17. Risks and controls

| Risk | Control |
| --- | --- |
| Too much breadth before working demo | M1 is the first gate; postpone innovation until it passes. |
| Two backends create confusion | Java/Spring Boot is target backend; Python remains simulator. Migrate temporary FastAPI deliberately. |
| Scale claims without evidence | Separate targets from measurements; preserve raw load results and machine details. |
| AI changes too much at once | One task per prompt, review diffs, run checks, checkpoint status. |
| Different local environments | Maven Wrapper, `.venv`, npm lock, pinned containers, `.env.example`, clean-clone rehearsal. |
| Deadline too close | Cut AI assistant, ConsentGraph, ImpactLedger, then advanced continuity; protect core tests/security/demo. |
| Deadline/team size unknown | Add real deadline and team size before assigning calendar dates/owners. |

# 18. Official version references

Version choices checked on 30 September 2026. Recheck before changing runtimes or container images.

Spring Boot stable lines: https://docs.spring.io/spring-boot/spring-projects.html

Spring Boot system requirements: https://docs.spring.io/spring-boot/4.0/system-requirements.html

Oracle Java support roadmap: https://www.oracle.com/java/technologies/java-se-support-roadmap.html

Eclipse Temurin downloads: https://adoptium.net/temurin/releases/?version=21

Apache Maven downloads: https://maven.apache.org/download.cgi

Node.js release status: https://nodejs.org/en/about/previous-releases

React versions: https://react.dev/versions

Vite supported releases: https://vite.dev/releases

TypeScript install/lockfile guidance: https://www.typescriptlang.org/download/

Python stable releases: https://www.python.org/getit/source/

PostgreSQL supported versions: https://www.postgresql.org/support/versioning/

Apache Kafka releases: https://kafka.apache.org/community/downloads/

Apache Cassandra releases: https://cassandra.apache.org/_/download.html

Docker Compose installation: https://docs.docker.com/compose/install/